MASTER TEST PLAN

OpenCart E-Commerce Platform

| Document Version | 1.0 |
| --- | --- |
| Date | February 01, 2026 |
| Project Name | OpenCart E-Commerce Platform |
| Prepared By | Amisha Modi |
| Designation | Software Test Engineer |
| Experience | 4 Years |
| Reviewed By | [Reviewer Name] |
| Approved By | [Approver Name] |

DOCUMENT CONTROL

Revision History

| Version | Date | Author | Description of Changes |
| --- | --- | --- | --- |
| 0.1 | 25-Jan-2026 | Amisha Modi | Initial draft created |
| 0.2 | 27-Jan-2026 | Amisha Modi | Added test scope and strategy sections |
| 1.0 | 01-Feb-2026 | Amisha Modi | Final version for test execution |

Distribution List

| Name | Designation | Purpose |
| --- | --- | --- |
| [Client Name] | Project Owner | For approval and reference |
| [Dev Lead Name] | Development Lead | For understanding test scope |
| QA Team | QA Engineers | For test execution reference |

Contents

1. INTRODUCTION ..................................................................... 2

1.1 Project Overview ........................................................... 2

1.2 Objectives ................................................................. 2

2. TEST SCOPE ....................................................................... 3

2.1 In-Scope Modules .......................................................... 3

2.2 Out-of-Scope ................................................................ 4

2.3 Test Coverage Matrix ...................................................... 4

3. TEST STRATEGY ................................................................... 5

3.1 Testing Levels ............................................................ 5

3.2 Testing Techniques ........................................................ 6

3.3 Test Data Requirements .................................................... 6

4. TEST DELIVERABLES ............................................................... 7

5. TEST ENVIRONMENT ................................................................ 8

5.1 Hardware Configuration .................................................... 8

5.2 Software Configuration .................................................... 8

5.3 Tools ..................................................................... 9

6. TEST SCHEDULE ................................................................... 10

6.1 Timeline .................................................................. 10

6.2 Milestones ................................................................ 10

6.3 Daily Execution Plan ..................................................... 11

7. ENTRY & EXIT CRITERIA .......................................................... 12

7.1 Entry Criteria ........................................................... 12

7.2 Exit Criteria ............................................................ 12

7.3 Suspension Criteria ...................................................... 13

8. RISKS AND MITIGATION ........................................................... 14

9. ROLES AND RESPONSIBILITIES ..................................................... 15

10. DEFECT TRACKING PROCESS ....................................................... 16

10.1 Defect Lifecycle ....................................................... 16

10.2 Defect Severity Levels ................................................ 17

10.3 Defect Priority Levels ................................................ 17

10.4 Defect Report Template ................................................ 18

11. COMMUNICATION PLAN ............................................................ 19

12. APPROVALS ...................................................................... 20

APPENDICES ......................................................................... 21

Appendix A: Test Case Template .............................................. 21

Appendix B: Glossary ........................................................ 22

1. INTRODUCTION

1.1 Project Overview

OpenCart is an open-source e-commerce platform that allows businesses to create and manage online stores. The platform provides comprehensive functionality for product catalog management, shopping cart, checkout process, order management, customer accounts, and administrative controls.

This Test Plan outlines the comprehensive testing strategy for the OpenCart E-Commerce Platform. It defines the scope, approach, resources, and schedule of all testing activities for the frontend functionality.

1.2 Objectives

The primary objectives of this testing effort are:

| Objective | Description |
| --- | --- |
| Functionality Validation | Ensure all features work as per expected behavior and business requirements |
| User Experience Verification | Validate that the application provides a seamless, intuitive experience across devices |
| Cross-Browser Compatibility | Ensure consistent behavior across Chrome, Firefox, Safari, and Edge browsers |
| Responsive Design Testing | Verify the application renders correctly on desktop, tablet, and mobile viewports |
| Critical Workflow Testing | Thoroughly test user journeys including product discovery, cart management, checkout, and order placement |
| Defect Identification | Identify, document, and track all defects to ensure they are addressed before release |

2. TEST SCOPE

2.1 In-Scope Modules

The following modules and functionalities will be covered under this testing effort:

| Module | Features | Priority |
| --- | --- | --- |
| User Account | Registration, Login, Password Management, Profile Management, Session Management, Social Login, Guest Checkout | High |
| Product & Catalog | Category Navigation, Product Search, Filters & Sorting, Product Details, Product Comparison, Reviews & Ratings, Wishlist | High |
| Cart | Add/Remove Items, Quantity Updates, Price Calculation, Cart Persistence, Cart Sync | High |
| Checkout | Guest Checkout, Registered Checkout, Billing/Shipping Address, Shipping Methods, Order Summary | Critical |
| Payment | Credit Card (Visa, Mastercard, Amex), PayPal, Failed Payments, Refunds, Multi-currency | Critical |
| Order | Order Placement, Order History, Order Tracking, Returns & Refunds | High |
| Tax & Shipping | Tax Calculation, Shipping Cost Calculation, Free Shipping Rules, Address Validation, VAT Handling | High |
| Inventory | Stock Deduction, Stock Restoration, Out-of-Stock Handling, Quantity Limits, Backorders | High |
| Admin | Admin Authentication, Product Management, Order Management, Reports & Analytics | High |
| Admin Role | Role-Based Access Control, Sub-Admin Management, Permission Restrictions | Medium |
| Reports | Sales Reports, Revenue Reports, Export Functionality, Date Filters | Medium |
| Notifications | Order Confirmation Emails, Password Reset Emails, Shipping Notifications | Medium |
| Promotions | Coupon Codes, Discount Calculations, BOGO Offers, Coupon Restrictions | Medium |
| Security | Login Security, Rate Limiting, Access Control, Data Privacy | High |

2.2 Out-of-Scope

The following areas are explicitly excluded from this testing cycle:

- Performance and load testing (e.g., concurrent user simulation, response time under load)

- Security penetration testing (e.g., SQL injection, XSS attacks)

- Database integrity and backend data validation

- Third-party integrations beyond the application's core functionality

- Mobile native app testing (web application only)

- API testing of endpoints (may be covered in a separate API testing plan)

2.3 Test Coverage Matrix

| Module | Total Test Cases | Smoke Tests | Functional Tests | Integration Tests | Regression Tests | Security Tests |
| --- | --- | --- | --- | --- | --- | --- |
| User Account | 29 | 3 | 18 | 3 | 3 | 2 |
| Product & Catalog | 45 | 4 | 30 | 4 | 5 | 2 |
| Cart | 18 | 2 | 8 | 6 | 2 | 0 |
| Checkout | 18 | 3 | 8 | 5 | 2 | 0 |
| Order | 12 | 2 | 6 | 2 | 2 | 0 |
| Payment | 23 | 2 | 8 | 10 | 3 | 0 |
| Tax & Shipping | 22 | 2 | 12 | 6 | 2 | 0 |
| Inventory | 16 | 2 | 10 | 3 | 1 | 0 |
| Admin | 21 | 2 | 14 | 2 | 3 | 0 |
| Admin Role | 11 | 1 | 6 | 0 | 2 | 2 |
| Reports | 16 | 1 | 12 | 0 | 3 | 0 |
| Notifications | 11 | 1 | 6 | 4 | 0 | 0 |
| Promotions | 14 | 1 | 8 | 4 | 1 | 0 |
| Security | 11 | 1 | 4 | 0 | 2 | 4 |
| TOTAL | 267 | 27 | 150 | 49 | 31 | 10 |

3. TEST STRATEGY

3.1 Testing Levels

| Level | Description | Timing |
| --- | --- | --- |
| Smoke Testing | Basic sanity checks to ensure critical functionalities are working before deep testing begins. Tests include: login, product view, add to cart, checkout, and order placement. | Day 1 of execution |
| Functional Testing | Comprehensive testing of all features against requirements. Includes positive and negative scenarios, boundary value analysis, and equivalence partitioning. | Throughout execution |
| Integration Testing | Testing the interaction between different modules (e.g., adding product from details page and verifying it appears correctly in cart, checkout affecting inventory). | Days 3-5 |
| UI/UX Testing | Visual verification of layouts, colors, fonts, spacing, and responsiveness across devices. | Day 4 |
| Regression Testing | Re-testing of critical functionalities after bug fixes to ensure no new defects are introduced. | After bug fixes |
| Security Testing | Basic security checks including login security, session management, and access control. | Day 6 |
| User Acceptance Testing (UAT) | End-to-end validation from a real user perspective using business workflows. | Day 7 |

3.2 Testing Techniques

| Technique | Application | Example |
| --- | --- | --- |
| Equivalence Partitioning | Grouping input values into valid/invalid partitions | Age field: 0-17 (invalid), 18-60 (valid), 61+ (invalid) |
| Boundary Value Analysis | Testing at the edges of input ranges | Price filter: test at 0, 1, 999, 1000 |
| Decision Table Testing | Testing combinations of inputs | Login with: (valid user + valid pwd), (valid user + invalid pwd), (invalid user + valid pwd), (empty fields) |
| State Transition Testing | Testing system behavior as it changes states | Cart: Empty → Item added → Item removed → Empty |
| Error Guessing | Using experience to predict where bugs might occur | Special characters in name fields, rapid clicking on buttons |
| Exploratory Testing | Unscripted testing to find unexpected issues | Random user journeys, unusual sequences |

3.3 Test Data Requirements

| Data Type | Data Required | Purpose |
| --- | --- | --- |
| User Accounts | 10 valid user credentials | Login testing, order history |
| New Users | 5 unique user details | Registration testing |
| Invalid Users | 10 invalid combinations | Negative login testing |
| Products | Sample from each category (50+ products) | Product testing, cart, checkout |
| Payment Cards | Test card numbers (Visa, Mastercard, Amex) | Payment processing |
| Addresses | Domestic, international, tax-exempt | Tax & shipping testing |
| Coupons | Various discount types | Promotions testing |
| Admin Users | Different role types | Admin role testing |

4. TEST DELIVERABLES

The following documents and artifacts will be delivered upon completion of testing:

| Deliverable | Description | Format | Due Date |
| --- | --- | --- | --- |
| Master Test Plan | This document outlining the testing strategy | Word/PDF | Day 1 |
| Test Scenarios | High-level scenarios covering all features | Excel/PDF | Day 2 |
| Detailed Test Cases | Step-by-step test cases with expected results | Excel | Day 3 |
| Requirements Traceability Matrix (RTM) | Mapping requirements to test cases | Excel | Day 4 |
| Bug Reports | Detailed reports of all defects found | Excel | Ongoing |
| Test Execution Report | Daily status updates on test progress | Excel | Daily |
| Test Summary Report | Final report with metrics and quality assessment | Word/PDF | Day 7 |
| Mind Map | Visual representation of test coverage | XMind/PDF | Day 1 |

5. TEST ENVIRONMENT

5.1 Hardware Configuration

| Device Type | Model/Configuration | Screen Size | OS |
| --- | --- | --- | --- |
| Desktop | Dell Optiplex, 16GB RAM, Intel i7 | 24" (1920x1080) | Windows 11 Pro |
| Laptop | MacBook Pro, 16GB RAM, M2 chip | 14" (3024x1964) | macOS Sonoma |
| Tablet | iPad Air | 10.9" (2360x1640) | iPadOS 17 |
| Tablet | Samsung Tab S8 | 11" (2560x1600) | Android 13 |
| Mobile | Google Pixel 7 | 6.3" (1080x2400) | Android 14 |
| Mobile | iPhone 14 | 6.1" (1170x2532) | iOS 17 |

5.2 Software Configuration

| Browser | Version(s) | Purpose |
| --- | --- | --- |
| Google Chrome | Latest (v122+), Previous version | Primary testing |
| Mozilla Firefox | Latest (v123+), Previous version | Cross-browser testing |
| Safari | Latest (v17+) | Mac/iOS testing |
| Microsoft Edge | Latest (v121+), Previous version | Windows testing |
| Chrome Mobile | Latest | Mobile testing |
| Safari Mobile | Latest | iOS mobile testing |

5.3 Tools

| Tool | Purpose | Version |
| --- | --- | --- |
| Microsoft Excel | Test case management, Test data | Microsoft 365 |
| Microsoft Word | Test plan, Summary report | Microsoft 365 |
| Google Sheets | Collaborative test case review | Web-based |
| GitHub | Defect tracking, Portfolio hosting | N/A |
| Postman | API testing (if extended scope) | v11+ |
| XMind | Mind mapping | 2024 |
| ShareX | Screenshot capture, Screen recording | Latest |
| BrowserStack | Cross-browser testing (if needed) | Web-based |
| OBS Studio | Video recording for complex bugs | Latest |

6. TEST SCHEDULE

6.1 Timeline

| Phase | Activity | Start Date | End Date | Duration |
| --- | --- | --- | --- | --- |
| Phase 1 | Requirement Analysis & Test Planning | Day 1 | Day 1 | 1 day |
| Phase 2 | Test Design (Scenarios & Cases) | Day 2 | Day 3 | 2 days |
| Phase 3 | Test Environment Setup | Day 2 | Day 2 | 1 day |
| Phase 4 | Test Execution - Cycle 1 | Day 4 | Day 6 | 3 days |
| Phase 5 | Bug Reporting & Retesting | Day 5 | Day 7 | 3 days |
| Phase 6 | Regression Testing | Day 7 | Day 7 | 1 day |
| Phase 7 | Test Summary Report | Day 7 | Day 7 | 1 day |
| Phase 8 | Final Delivery | Day 8 | Day 8 | 1 day |

6.2 Milestones

| Milestone | Date | Deliverable |
| --- | --- | --- |
| Test Plan Approval | Day 2 | Signed-off Test Plan |
| Test Case Completion | Day 4 | Test Cases ready for execution |
| Test Execution Complete | Day 7 | All test cases executed |
| Bug Fix Verification | Day 7 | All high-priority bugs verified |
| Final Report Submission | Day 8 | Test Summary Report delivered |

6.3 Daily Execution Plan

| Day | Focus | Test Cases |
| --- | --- | --- |
| Day 4 | User Account, Product & Catalog | 74 tests |
| Day 5 | Cart, Checkout, Order | 48 tests |
| Day 6 | Payment, Tax & Shipping, Inventory | 61 tests |
| Day 7 | Admin, Reports, Notifications, Promotions, Security | 84 tests |

7. ENTRY & EXIT CRITERIA

7.1 Entry Criteria (When to start testing)

Before testing can begin, the following conditions must be met:

- Application URL is accessible and stable

- Test environment is set up and configured

- Test cases are reviewed and approved

- Test data is prepared and validated

- All testing tools are installed and working

- Smoke tests have passed on the build

- Test environment matches production configuration

7.2 Exit Criteria (When testing is complete)

Testing will be considered complete when:

- 100% of planned test cases are executed

- No Critical or High severity bugs remain open

- All Medium severity bugs have been reviewed and either fixed or deferred with approval

- Regression testing for fixed bugs is completed

- Test Summary Report is delivered

- All test deliverables are submitted and accepted

- Pass rate is at least 90% for critical modules

7.3 Suspension Criteria (When to stop testing)

Testing may be suspended if:

- A critical blocker defect prevents further testing of major functionality (e.g., checkout completely broken)

- The application becomes unavailable for more than 4 hours

- A major environmental issue occurs (e.g., network failure, server down)

- Insufficient test data prevents execution of key test cases

8. RISKS AND MITIGATION

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R001 | No formal requirements document available | High | Medium | Conduct exploratory testing based on user workflows; document actual behavior as baseline |
| R002 | Limited access to multiple real devices for testing | Medium | Medium | Use BrowserStack for cloud-based testing; prioritize critical flows on physical devices |
| R003 | Time constraints due to fixed portfolio deadline | Medium | High | Prioritize test cases using risk-based testing; focus on critical workflows first |
| R004 | Application instability or downtime | Low | High | Have backup testing schedule; document downtime incidents |
| R005 | Incomplete test data preparation | Low | Medium | Prepare data in advance; use data generation tools if needed |
| R006 | Cross-browser inconsistencies | Medium | Medium | Test on Chrome first for baseline, then verify on other browsers for critical flows only |
| R007 | Payment gateway testing limitations | Medium | High | Use sandbox/test environments; document any limitations |
| R008 | Complex tax rules across regions | Medium | Medium | Create comprehensive test data covering multiple tax scenarios |

9. ROLES AND RESPONSIBILITIES

| Role | Name | Responsibilities |
| --- | --- | --- |
| Test Lead/Manager | Amisha Modi | Overall test planning, strategy definition, deliverable review, stakeholder communication |
| QA Engineer | Amisha Modi | Test case creation, test execution, bug reporting, regression testing |
| Developer | N/A (Portfolio Project) | Bug fixing (simulated for portfolio) |
| Project Owner | N/A (Portfolio Project) | Requirement clarification, UAT sign-off (simulated) |

Note: For this portfolio project, I will be handling all roles as this is an individual demonstration of my QA capabilities.

10. DEFECT TRACKING PROCESS

10.1 Defect Lifecycle

Defect Lifecycle Flow:

[NEW] → [ASSIGNED] → [FIXED] → [VERIFIED] → [CLOSED]

↑         ↓          ↓

└── [REJECTED] ── [REOPEN]

↓

[INVALID]

Defect State Definitions

| State | Definition |
| --- | --- |
| NEW | Defect is identified, documented, and entered into the tracking system by QA. |
| ASSIGNED | Defect is reviewed and assigned to a developer for analysis and fix. |
| FIXED | Developer has implemented a fix and code is ready for verification. |
| VERIFIED | QA has tested the fix and confirmed it resolves the original issue. |
| CLOSED | Verified defect is closed; no further action required. |
| REJECTED | Developer rejects defect (not valid, duplicate, cannot reproduce, or works as designed). |
| REOPENED | QA finds the fix incomplete, issue reappears, or rejection is disputed. |

Defect State Transitions

| From State | To State | Condition |
| --- | --- | --- |
| NEW | ASSIGNED | Defect is accepted by development lead. |
| ASSIGNED | FIXED | Developer completes and commits the fix. |
| FIXED | VERIFIED | QA begins testing the fix. |
| VERIFIED | CLOSED | Fix is confirmed successful. |
| ASSIGNED | REJECTED | Defect is determined to be invalid. |
| REJECTED | REOPENED | QA disagrees with rejection decision. |
| CLOSED | REOPENED | Defect recurs in a later version. |

10.2 Defect Severity Levels

| Severity | Description | Example |
| --- | --- | --- |
| Critical | System crash, data loss, complete feature unavailability, security breach | Unable to complete checkout; application crashes on login; payment processing fails |
| High | Major feature not working as expected, no workaround | Add to Cart button not working; incorrect price calculation; user cannot login |
| Medium | Feature works but with issues, workaround available | UI misalignment on mobile; pagination not showing correct count; filtering issues |
| Low | Cosmetic issues, minor UI glitches | Typo in footer; color inconsistency on hover; minor spacing issues |

10.3 Defect Priority Levels

| Priority | Description | Action Timeline |
| --- | --- | --- |
| P1 - Urgent | Must be fixed immediately; blocks testing; affects revenue/critical functionality | Within 24 hours |
| P2 - High | Should be fixed before next release; major feature impact | Within this sprint |
| P3 - Medium | Can be fixed in next release cycle; workaround available | Next sprint |
| P4 - Low | Fix when time permits; cosmetic issues | Backlog |

10.4 Defect Report Template

| Field | Value |
| --- | --- |
| Bug ID | BUG-XXX |
| TC ID | Related test case ID |
| Module | Affected module |
| Summary | Brief description of the issue |
| Description | Detailed description |
| Steps to Reproduce | 1. Step 1 2. Step 2 3. Step 3 |
| Actual Result | What actually happens |
| Expected Result | What should happen |
| Environment | Browser, OS, Device |
| Severity | Critical / High / Medium / Low |
| Priority | P1 / P2 / P3 / P4 |
| Status | New / Assigned / Fixed / Verified / Closed / Reopen |
| Reported By | Amisha Modi |
| Reported Date | DD-MMM-YYYY |
| Assigned To | Developer name |
| Attachment | Screenshot/Video link |

11. COMMUNICATION PLAN

| Communication Type | Frequency | Audience | Content |
| --- | --- | --- | --- |
| Daily Status Report | Daily | Project Team | Test progress, blockers, metrics |
| Defect Report | As found | Dev Team | New bugs with details |
| Weekly Summary | Weekly | Stakeholders | Overall progress, key metrics |
| Test Completion Report | End of project | All | Final results, recommendations |

12. APPROVALS

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Lead | Amisha Modi | Electronically signed | February 01, 2026 |
| Project Manager | ________________ |  |  |
| Client/Stakeholder | ________________ |  |  |

APPENDICES

Appendix A: Test Case Template

| Field | Description |
| --- | --- |
| TC ID | TC_[Module]_[Number] (e.g., TC_UAM_001) |
| Scenario ID | Linked scenario ID |
| Module | Module name |
| Test Case Description | What is being tested |
| Preconditions | Conditions before test execution |
| Test Data | Data required for the test |
| Test Steps | Step-by-step instructions |
| Expected Result | Expected system behavior |
| Actual Result | Actual system behavior (filled during execution) |
| Status | Pass / Fail / Blocked / Not Executed |
| Bug ID | Link to bug if failed |
| Execution Date | Date of execution |
| Tested By | Tester name |

Appendix B: Glossary

| Term | Definition |
| --- | --- |
| QA | Quality Assurance |
| UAT | User Acceptance Testing |
| RTM | Requirements Traceability Matrix |
| UI | User Interface |
| UX | User Experience |
| SUT | System Under Test |
| E2E | End-to-End |
| BVA | Boundary Value Analysis |
| EP | Equivalence Partitioning |
| P1/P2/P3/P4 | Priority levels (1=Highest, 4=Lowest) |

This document contains confidential information intended for the purpose of portfolio demonstration. No part of this document may be reproduced or transmitted without prior written permission from the author.

© 2026 Amisha Modi. All Rights Reserved.