TEST SUMMARY REPORT

OpenCart E-Commerce Platform

| Document Version | 1.0 |
| --- | --- |
| Date | 10-02-2026 |
| Prepared By | Amisha Modi |
| Designation | Software Test Engineer |
| Experience | 4 Years |
| Testing Period | Feb 02 - Feb 10, 2026 |

TABLE OF CONTENTS

- Executive Summary

- Test Objectives

- Test Scope

- Test Execution Summary

- Module-wise Test Results

- Defect Summary

- Defect Analysis

- Requirements Coverage

- Environment Details

- Risk Assessment

- Key Findings

- Recommendations

- Conclusion

- Appendices

1. EXECUTIVE SUMMARY

This report summarizes the testing activities performed on the OpenCart E-Commerce Platform from Feb 1 to Feb 10 , 2026. The testing effort covered 14 modules with 267 test cases executed across multiple browsers and devices.

Key Highlights

| Metric | Value |
| --- | --- |
| Total Test Cases | 267 |
| Test Cases Executed | 267 (100%) |
| Test Cases Passed | 242 |
| Test Cases Failed | 14 |
| Test Cases Blocked | 11 |
| Pass Rate | 90.6% |
| Total Bugs Found | 14 |
| Critical Bugs | 2 |
| High Severity Bugs | 6 |
| Medium Severity Bugs | 6 |
| Low Severity Bugs | 0 |
| Requirements Coverage | 93.7% |

Overall Assessment

The OpenCart platform is stable for release with minor issues. Core functionalities including User Account management, Product browsing, Checkout process, and Payment processing work correctly. Critical bugs identified in Security and Cart modules have been addressed or are in progress.

Recommendation: PROCEED with release, with high-priority fixes completed before go-live.

2. TEST OBJECTIVES

The primary objectives of this testing effort were:

| Objective | Status |
| --- | --- |
| Validate all functional requirements across 14 modules | ✅ Achieved - 93.7% coverage |
| Ensure critical user journeys work correctly | ✅ Achieved - Checkout, Payment, Order flows stable |
| Identify and document defects | ✅ Achieved - 14 bugs identified |
| Verify cross-browser compatibility | ✅ Achieved - Tested on Chrome, Firefox, Safari, Edge |
| Assess application stability for release | ✅ Achieved - Stable with minor issues |

3. TEST SCOPE

3.1 In-Scope Modules

| Module | Test Cases | Key Features Tested |
| --- | --- | --- |
| User Account | 29 | Registration, Login, Password Management, Profile, Social Login, Guest Checkout |
| Product & Catalog | 45 | Categories, Search, Filters, Sorting, Product Details, Comparison, Reviews, Wishlist |
| Cart | 18 | Add/Remove, Quantity Update, Price Calculation, Persistence, Sync |
| Checkout | 18 | Guest/Registered Checkout, Address, Shipping, Payment, Confirmation |
| Order | 12 | Order Placement, History, Tracking, Returns, Refunds |
| Payment | 23 | Credit Cards, Declined Cards, Refunds, Multi-currency |
| Tax & Shipping | 22 | Tax Calculation, Shipping Costs, Free Shipping, Address Validation, VAT |
| Inventory | 16 | Stock Deduction, Restoration, Out-of-Stock, Quantity Limits, Backorders |
| Admin | 21 | Login, Product Management, Order Management, Reports |
| Admin Role | 11 | Role-based Access, Permissions, Sub-admin Management |
| Reports | 16 | Sales Reports, Revenue Reports, Export, Filters |
| Notifications | 11 | Order Emails, Password Reset, Shipping Notifications |
| Promotions | 14 | Coupons, Discounts, BOGO, Restrictions |
| Security | 11 | Login Security, Rate Limiting, Access Control, Cookie Security |

3.2 Out-of-Scope

- Performance and load testing

- Security penetration testing

- Third-party integrations

- Mobile native apps

4. TEST EXECUTION SUMMARY

4.1 Overall Execution Status

| Status | Count | Percentage |
| --- | --- | --- |
| ✅ Passed | 242 | 90.6% |
| ❌ Failed | 14 | 5.2% |
| ⚠️ Blocked | 11 | 4.2% |
| 📝 Not Executed | 0 | 0% |
| Total | 267 | 100% |

4.2 Execution Timeline

text

Day 1 (Feb 2) : User Account Module (29 tests)      ████████░░ 80% complete

Day 2 (Feb 3) : Product & Catalog (45 tests)        ██████████ 100% complete

Day 3 (Feb 4) : Cart & Checkout (36 tests)          ██████████ 100% complete

Day 4 (Feb 5) : Order & Payment (35 tests)          ██████████ 100% complete

Day 5 (Feb 6) : Tax, Shipping, Inventory (38 tests) ██████████ 100% complete

Day 6 (Feb 7) : Admin, Roles, Reports (48 tests)    ██████████ 100% complete

Day 7 (Feb 8) : Notifications, Promotions (25 tests)██████████ 100% complete

5. MODULE-WISE TEST RESULTS

| Module | Total Tests | Passed | Failed | Blocked | Pass % | Status |
| --- | --- | --- | --- | --- | --- | --- |
| User Account | 29 | 25 | 4 | 0 | 86% | 🟡 Partial |
| Product & Catalog | 45 | 38 | 7 | 0 | 84% | 🟡 Partial |
| Cart | 18 | 15 | 3 | 0 | 83% | 🟡 Partial |
| Checkout | 18 | 18 | 0 | 0 | 100% | 🟢 Good |
| Order | 12 | 12 | 0 | 0 | 100% | 🟢 Good |
| Payment | 23 | 23 | 0 | 0 | 100% | 🟢 Good |
| Tax & Shipping | 22 | 22 | 0 | 0 | 100% | 🟢 Good |
| Inventory | 16 | 16 | 0 | 0 | 100% | 🟢 Good |
| Admin | 21 | 21 | 0 | 0 | 100% | 🟢 Good |
| Admin Role | 11 | 11 | 0 | 0 | 100% | 🟢 Good |
| Reports | 16 | 16 | 0 | 0 | 100% | 🟢 Good |
| Notifications | 11 | 11 | 0 | 0 | 100% | 🟢 Good |
| Promotions | 14 | 14 | 0 | 0 | 100% | 🟢 Good |
| Security | 11 | 8 | 3 | 0 | 73% | 🟡 Partial |
| TOTAL | 267 | 242 | 14 | 11 | 90.6% | 🟢 Good |

Module-wise Pass Rate Chart

text

User Account     : ████████████████████░░░░ 86%

Product & Catalog: ████████████████████░░░░ 84%

Cart             : ████████████████████░░░░ 83%

Checkout         : ████████████████████████ 100%

Order            : ████████████████████████ 100%

Payment          : ████████████████████████ 100%

Tax & Shipping   : ████████████████████████ 100%

Inventory        : ████████████████████████ 100%

Admin            : ████████████████████████ 100%

Admin Role       : ████████████████████████ 100%

Reports          : ████████████████████████ 100%

Notifications    : ████████████████████████ 100%

Promotions       : ████████████████████████ 100%

Security         : ████████████████████░░░░ 73%

6. DEFECT SUMMARY

6.1 Defect Statistics

| Severity | Count | Percentage |
| --- | --- | --- |
| 🔴 Critical | 2 | 14% |
| 🟠 High | 6 | 43% |
| 🟡 Medium | 6 | 43% |
| 🟢 Low | 0 | 0% |
| Total | 14 | 100% |

| Priority | Count | Percentage |
| --- | --- | --- |
| P1 - Urgent | 2 | 14% |
| P2 - High | 6 | 43% |
| P3 - Medium | 6 | 43% |
| P4 - Low | 0 | 0% |

6.2 Defect Status

| Status | Count | Percentage |
| --- | --- | --- |
| Open | 8 | 57% |
| In Progress | 3 | 21% |
| Fixed | 2 | 14% |
| Closed | 1 | 7% |
| Deferred | 0 | 0% |

6.3 Module-wise Defect Distribution

User Account     : ████████████████░░░░░░░░ 4 bugs

Product & Catalog: ████████████████░░░░░░░░ 4 bugs

Cart             : ████████████░░░░░░░░░░░░ 3 bugs

Security         : ████████████░░░░░░░░░░░░ 3 bugs

Other Modules    : ░░░░░░░░░░░░░░░░░░░░░░░░ 0 bugs

6.4 Top 5 Bugs by Severity

| Bug ID | Module | Summary | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-009 | Cart | Tax calculation uses wrong rate (8% instead of 10%) | 🔴 Critical | P1 | In Progress |
| BUG-012 | Security | No rate limiting on login attempts | 🔴 Critical | P1 | Fixed |
| BUG-002 | User Account | Login with empty fields submits without validation | 🟠 High | P2 | In Progress |
| BUG-003 | User Account | Email changed without verification | 🟠 High | P2 | Open |
| BUG-005 | Product & Catalog | Sub-category navigation shows empty page | 🟠 High | P2 | Open |

7. DEFECT ANALYSIS

7.1 Defect by Root Cause

| Root Cause | Count | Percentage |
| --- | --- | --- |
| Functional Logic Error | 6 | 43% |
| Validation Missing | 4 | 28% |
| Security Issue | 3 | 21% |
| UI/UX Issue | 1 | 7% |
| Performance Issue | 0 | 0% |

7.2 Defect by Module

| Module | Critical | High | Medium | Total |
| --- | --- | --- | --- | --- |
| User Account | 0 | 2 | 2 | 4 |
| Product & Catalog | 0 | 2 | 2 | 4 |
| Cart | 1 | 0 | 2 | 3 |
| Security | 1 | 2 | 0 | 3 |
| TOTAL | 2 | 6 | 6 | 14 |

7.3 Defect Aging

| Days Open | Count | Percentage |
| --- | --- | --- |
| 0-2 days | 5 | 36% |
| 3-5 days | 6 | 43% |
| 6+ days | 3 | 21% |

8. REQUIREMENTS COVERAGE

8.1 Overall Coverage

| Coverage Status | Count | Percentage |
| --- | --- | --- |
| Fully Covered | 59 | 93.7% |
| Partially Covered | 3 | 4.8% |
| Not Covered | 1 | 1.5% |
| Total Requirements | 63 | 100% |

8.2 Requirements with Issues

| Req ID | Requirement | Issue | Bug IDs |
| --- | --- | --- | --- |
| FRS_CAT_05 | Product Comparison | Partially Covered | BUG-008 |
| FRS_CART_02 | Cart Price Calculation | Partially Covered | BUG-009 |
| FRS_CART_04 | Cart Sync | Not Covered | BUG-010, BUG-011 |
| NFR_SEC_01 | Security Controls | Partially Covered | BUG-014 |

8.3 Traceability Matrix Summary

Requirements to Test Cases Mapping:

63 Requirements → 267 Test Cases

Average: 4.2 tests per requirement

9. ENVIRONMENT DETAILS

9.1 Browsers Tested

| Browser | Version | Status |
| --- | --- | --- |
| Google Chrome | v122 | ✅ Fully Tested |
| Mozilla Firefox | v123 | ✅ Fully Tested |
| Safari | v17 | ✅ Fully Tested |
| Microsoft Edge | v121 | ✅ Fully Tested |

9.2 Devices Tested

| Device Type | OS | Screen Size |
| --- | --- | --- |
| Desktop | Windows 11 Pro | 1920x1080 |
| Laptop | macOS Sonoma | 14" |
| Tablet | iPadOS 17 | 10.9" |
| Tablet | Android 13 | 11" |
| Mobile | Android 14 | 6.3" |
| Mobile | iOS 17 | 6.1" |

9.3 Test Environments

| Environment | Purpose | Status |
| --- | --- | --- |
| QA Environment | Functional Testing | ✅ Used |
| Staging Environment | Integration Testing | ✅ Used |
| Production | Pre-release Validation | ❌ Not Used |

10. RISK ASSESSMENT

| Risk ID | Risk Description | Impact | Likelihood | Mitigation | Status |
| --- | --- | --- | --- | --- | --- |
| R001 | Tax calculation error affects financial accuracy | High | Medium | Fix in progress (BUG-009) | ⚠️ Mitigating |
| R002 | Security vulnerabilities in login system | High | Low | Rate limiting fixed (BUG-012) | ✅ Resolved |
| R003 | Cart sync issues across devices | Medium | Medium | Workaround: manual refresh | ⚠️ Accepting |
| R004 | Product comparison feature broken | Low | High | Feature can be temporarily disabled | ⚠️ Accepting |
| R005 | Email verification missing for email change | High | Low | Fix planned for next sprint | ⚠️ Mitigating |

11. KEY FINDINGS

11.1 What Worked Well ✅

| Area | Finding |
| --- | --- |
| Checkout Process | 100% pass rate - smooth guest and registered checkout |
| Payment Processing | All payment methods work correctly with proper error handling |
| Order Management | Order placement, history, and tracking function perfectly |
| Tax & Shipping | Complex tax rules and shipping calculations accurate |
| Admin Functions | All admin features work as expected |
| Reports | Sales reports, exports, and filters generate correctly |

11.2 Major Issues Identified ⚠️

| Issue | Impact | Bug ID |
| --- | --- | --- |
| Tax calculation uses 8% instead of 10% | Financial impact on orders | BUG-009 |
| No rate limiting on login (now fixed) | Security vulnerability | BUG-012 |
| Cart not syncing across devices | Poor user experience | BUG-011 |
| Product comparison feature broken | Feature unavailable | BUG-008 |
| Email changed without verification | Security risk | BUG-003 |

11.3 Observations

- Cross-browser consistency: Most features work consistently across Chrome, Firefox, and Edge. Safari shows some UI differences but functionality remains intact.

- Mobile responsiveness: The platform adapts well to mobile viewports, though some product images could be optimized for smaller screens.

- Performance: Page load times are acceptable (<3 seconds) for most operations.

- Security: Basic security measures are in place, but improvements needed in rate limiting and email verification.

12. RECOMMENDATIONS

12.1 Must-Fix Before Release (Critical/High)

| Priority | Recommendation | Bug ID | Owner |
| --- | --- | --- | --- |
| 🔴 P1 | Fix tax calculation to use correct 10% rate | BUG-009 | Dev Team |
| 🟠 P2 | Add validation for empty login fields | BUG-002 | Dev Team |
| 🟠 P2 | Implement email verification for email changes | BUG-003 | Dev Team |
| 🟠 P2 | Fix sub-category navigation to show products | BUG-005 | Dev Team |
| 🟠 P2 | Fix product comparison feature or disable it | BUG-008 | Dev Team |
| 🟠 P2 | Set Secure flag for session cookies | BUG-014 | Dev Team |

12.2 Should-Fix in Next Sprint (Medium)

| Priority | Recommendation | Bug ID | Owner |
| --- | --- | --- | --- |
| 🟡 P3 | Add email format validation on registration | BUG-001 | Dev Team |
| 🟡 P3 | Fix Facebook login integration | BUG-004 | Dev Team |
| 🟡 P3 | Make empty search show all products | BUG-006 | Dev Team |
| 🟡 P3 | Add filter persistence after page reload | BUG-007 | Dev Team |
| 🟡 P3 | Implement cross-tab cart sync | BUG-010 | Dev Team |
| 🟡 P3 | Implement cross-device cart sync | BUG-011 | Dev Team |

12.3 Process Improvements

| Recommendation | Owner |
| --- | --- |
| Add client-side validation for all forms | Dev Team |
| Implement automated regression suite for critical paths | QA Team |
| Add security testing to regular test cycles | QA/Dev |
| Create test data management strategy | QA Team |

13. CONCLUSION

Based on the comprehensive testing conducted from Feb 1-10, 2026:

Overall Quality Assessment

| Aspect | Rating |
| --- | --- |
| Functionality | ⭐⭐⭐⭐☆ (4/5) |
| Usability | ⭐⭐⭐⭐⭐ (5/5) |
| Stability | ⭐⭐⭐⭐☆ (4/5) |
| Security | ⭐⭐⭐☆☆ (3/5) |
| Performance | ⭐⭐⭐⭐☆ (4/5) |

Final Verdict

The OpenCart E-Commerce Platform is RECOMMENDED FOR RELEASE with the following conditions:

✅ Critical user journeys (Registration, Login, Product Browsing, Add to Cart, Checkout, Payment) work correctly

✅ Core business functions (Order Management, Admin, Reports) are stable

✅ 90.6% pass rate across 267 test cases

⚠️ 14 bugs identified - 2 critical, 6 high, 6 medium

⚠️ Critical tax calculation bug must be fixed before release

⚠️ Security improvements recommended for login and email verification

Go/No-Go Decision

| Criteria | Status |
| --- | --- |
| All Critical bugs fixed? | ⚠️ 1 Critical bug in progress |
| All High bugs addressed? | ⚠️ 4 High bugs open |
| Core functionality working? | ✅ Yes |
| Business acceptance? | ✅ Pending |

Decision: RELEASE with conditions - Fix critical tax bug before production deployment. Address high-priority bugs in first patch release.

14. APPENDICES

Appendix A: Test Artifacts

| Artifact | Location |
| --- | --- |
| Test Plan | 01_Test_Plan.docx |
| Test Scenarios | 02_Test_Scenarios.xlsx |
| Test Cases | 03_Test_Cases.xlsx |
| Bug Report | 04_Bug_Report.xlsx |
| RTM | 05_RTM.xlsx |

Appendix B: Glossary

| Term | Definition |
| --- | --- |
| RTM | Requirements Traceability Matrix |
| UAT | User Acceptance Testing |
| P1/P2/P3 | Priority levels (1=Highest, 3=Lowest) |
| BUG-XXX | Unique bug identifier |

Appendix C: Test Execution Evidence

Screenshots and recordings available in:

- \Screenshots\

- \Recordings\

APPROVALS

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Lead | Amisha Modi | Electronically signed | Feb 10, 2026 |
| Project Manager | ________________ |  |  |
| Client/Stakeholder | ________________ |  |  |

This document contains confidential information intended for the purpose of portfolio demonstration. No part of this document may be reproduced or transmitted without prior written permission from the author.

© 2026 Amisha Modi. All Rights Reserved.